Here's the complete step-by-step flow, incorporating everything decided so far — proposal-based and direct event creation, clubs, team invitations, and the workspace/transparency split. I've broken it into phases and marked clearly where control hands off from Admin to the wider user base.

## PHASE 1 — Event Origination

1a. Admin-direct path (e.g. Convocation)

- Admin → Events → Create Event → fills name, dates, budget, organizer.

- Event created with status Planned immediately. No approval needed — Admin is the authority.

1b. Proposal path (e.g. a cultural fest suggested by a Student Rep)

- Faculty or Student Representative → Propose Event → submits name, description, rough dates, rationale.

- Event created with status Proposed, ProposedBy set to that user.

- → Connects to Admin: lands in Admin's "Pending Proposals" queue on the dashboard.

- Admin reviews → Approve (status → Planned, proceeds like 1a from here) or Reject (status → Rejected, RejectionReason recorded, proposer notified). Rejected events stay in the system as a record, not deleted.

## PHASE 2 — Meeting and Decision

- Admin schedules a Meeting under the now-Planned Event: date, venue, agenda, participant list (Faculty/Staff + relevant Student Reps).

- Meeting happens, and any decision reached is recorded by Admin as a Decision linked to that Meeting/Event. Status: Created.

- Optional poll — if the decision has real options to weigh (e.g. venue choice), Admin attaches a Poll with options.

  - → Connects to Users: Student Representatives and General Students each cast one Vote (enforced unique per user).

- Decision reviewed and approved — status moves Created → Reviewed → Approved. Every transition is appended to DecisionHistory as a new row (never overwritten).

## PHASE 3 — Task Breakdown and Team Assignment (still Admin-driven)

- Admin breaks the Approved Decision into Tasks (e.g. "Book auditorium," "Arrange stage decoration").

- For each Task, Admin selects a team:

  - Option A — Pick an existing Club: Admin searches/selects from clubs already set up in /Admin/Clubs (created and maintained independently, ahead of time, with their own standing membership). Selecting a club pre-fills the team roster and suggests the Club Lead as Task Leader (editable). Admin can add/remove individuals before sending invites.

  - Option B — Build a custom team: Admin hand-picks individuals across Faculty/Staff and Student Reps and designates one as Leader.

- Invitations sent to every selected member — status: Pending.

## PHASE 4 — Handoff to Users: Accept / Decline

- → This is where the flow fully connects to the regular user side.

  - Each invited person gets a Notification: "You've been invited to join the team for Task: X — as Leader/Member."

  - Each person individually Accepts or Declines.

  - Decline → Admin is notified, must fill the seat or proceed short-handed.

  - Accept → that person becomes an active team member for this specific task.

- Workspace unlocks per accepted member — as soon as someone accepts, a private Workspace tied to that Task appears on their dashboard. It doesn't wait for the whole team to respond.

## PHASE 5 — Execution and Accountability (User side, running independently)

- Inside the Workspace, the team works: posts Task Updates (status + comments + evidence attachments). Every update is a new row, never an edit of a previous one.

- These updates roll up automatically into the Decision's progress % and the Event's overall completion % — nobody manually maintains a progress bar.

- Visibility inside this phase is now three-tiered:

  - Admin — full detail on every workspace, always.

  - Team members of that task — full detail of their own workspace only.

  - Everyone else internal + public — only the aggregate/partial progress (e.g. "Stage Decoration — handled by Drama Club, 60% complete").

## PHASE 6 — Transparency, Feedback, Notifications (parallel, ongoing)

- Internal Transparency Dashboard — Admin and relevant Faculty see full detail across all events/teams.

- Public Transparency Page — any student, no login, sees the same underlying data filtered down to approved/aggregate progress only, no names, no budget, no internal workspace content — just event/decision/task status.

- General Students submit Feedback at any point, tied to the Event; Admin/Faculty review and respond. Runs in parallel, doesn't block the pipeline.

- Notifications fire continuously — task assigned, invitation sent, decision approved, task marked delayed, feedback responded to, etc. — keeping everyone acting without needing to manually check dashboards.

## PHASE 7 — Completion and Reporting

- Once every Task under the Event reaches Completed, the Event status itself moves to Completed.

- Admin (or Faculty, scoped to their own tasks) generates a Report — accountability report showing who/which team delivered what, on time or not — for internal use, while the public page simply shows the event as fully delivered.

The handoff points worth remembering for your sequence diagrams: Admin owns everything through Phase 3 (event → meeting → decision → task → team selection). Control genuinely passes to the user side at Phase 4 (accept/decline) and stays there through Phase 5 (execution). Admin re-enters at the edges — reviewing proposals in Phase 1b, and reading reports in Phase 7 — but doesn't touch the actual task work in between.